Planning Logic:

The planning logic for the Dog Breed Identification using Transfer Learning (VGG19) with Flask Deployment follows an Agile-based approach to ensure structured and efficient development.

The project is divided into fixed-duration Sprints, where each sprint focuses on completing a defined set of tasks. Large tasks (Epics) are broken down into smaller manageable units (User Stories), and each story is assigned Story Points based on effort estimation using the Fibonacci scale (1, 2, 3, 5).

Key Planning Elements

- Sprint-Based Development:
Work is divided into two structured sprints to manage development phases efficiently.

- Epic Breakdown:
Major project components such as Data Collection, Data Preprocessing, Model Development, and Web Application Deployment are categorized as Epics.

- User Stories:
Each Epic is divided into small executable tasks (e.g., dataset loading, image preprocessing, model training, UI integration).

- Effort Estimation (Story Points):
Tasks are assigned story points based on complexity:

  - 1 – Very Easy

  - 2 – Easy

  - 3 – Moderate

  - 5 – Difficult

Sprint 1 – Data Preparation & Model Setup Phase

Epic 1: Dataset Collection

| Story | Task | Story Points |
| --- | --- | --- |
| USN1 | Collect dog image dataset | 2 |
| USN2 | Organize dataset into class folders | 1 |

Epic 2: Data Preprocessing

| Story | Task | Story Points |
| --- | --- | --- |
| USN3 | Image resizing and normalization | 3 |
| USN4 | Data augmentation (rotation, flip) | 3 |
| USN5 | Train-validation data split | 3 |

Total Story Points (Sprint 1):
2 + 1 + 3 + 3 + 3 = 12

Sprint 2 – Model Training & Deployment Phase

Epic 3: Model Development

| Story | Task | Story Points |
| --- | --- | --- |
| USN6 | Implement transfer learning with VGG19 | 5 |
| USN7 | Train and evaluate model | 5 |

Epic 4: Web Application

| Story | Task | Story Points |
| --- | --- | --- |
| USN8 | Develop Flask backend | 5 |
| USN9 | Integrate ML model with web UI | 5 |

Epic 5: UI & Result Visualization

| Story | Task | Story Points |
| --- | --- | --- |
| USN10 | Design image upload & result pages | 2 |
| USN11 | Display prediction with confidence score | 3 |

Total Story Points (Sprint 2):
5 + 5 + 5 + 5 + 2 + 3 = 25

Total Story Points & Velocity

- Total Story Points: 12 + 25 = 37

- Number of Sprints: 2

- Velocity:
Velocity = Total Story Points / Number of Sprints
Velocity = 37 / 2 ≈ 18 Story Points per Sprint