Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS80646 |
| Project Name | Dog Breed Identification using Transfer Learning (VGG19) with Flask Deployment |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Preparation | USN-1 | As a developer, I can collect and organize dog image datasets into class folders. | 2 | High | Team |
| Sprint-1 |  | USN-2 | As a developer, I can preprocess images (resize, normalize) for model training. | 3 | High | Team |
| Sprint-1 | Model Setup | USN-3 | As a developer, I can set up transfer learning with VGG19. | 5 | High | Team |
| Sprint-2 | Model Training | USN-4 | As a developer, I can train and validate the CNN model on the dataset. | 5 | High | Team |
| Sprint-2 | Web Application | USN-5 | As a user, I can upload a dog image through a web interface. | 3 | High | Team |
| Sprint-2 |  | USN-6 | As a user, I can view predicted breed and confidence score. | 3 | Medium | Team |
| Sprint-3 | Integration & Testing | USN-7 | As a developer, I can integrate the trained model with the Flask backend. | 5 | High | Team |
| Sprint-3 |  | USN-8 | As a user, I can re-upload another image for new predictions. | 2 | Low | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 7 Days | 15 Feb 2025 | 21 Feb 2025 | 10 | 21 Feb 2025 |
| Sprint-2 | 11 | 7 Days | 22 Feb 2025 | 28 Feb 2025 | 11 | 28 Feb 2025 |
| Sprint-3 | 7 | 6 Days | 01 Mar 2025 | 06 Mar 2025 | 7 | 06 Mar 2025 |

Velocity:

Assume each sprint duration is 7 days.

- Sprint-1 Velocity: 10 story points

- Sprint-2 Velocity: 11 story points

- Sprint-3 Velocity: 7 story points

Average Velocity (AV):
AV = (10 + 11 + 7) / 3 ≈ 9.3 story points per sprint

If needed per day:≈ 1.3 story points/day

Burndown Chart:

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts